BID DOCUMENT

(RFP)

NAME of Work: Supply & installation of Air Condition & UPS for KIU Ghizer Campus.

OPENING DATE		:				August 6, 2019

OPENING TIME		:				11:30 am

VENUE			:				University Conference Hall

Karakoram International University

University Road, Gilgit

Website: www.kiu.edu.pk

Email: dd.purchase@kiu.edu.pk

Tele No.05811-960010-13(ext.=231) Fax No. 05811-960049, 960032

(Price Rs.1000)

- Definitions:

  - KIU: Karakoram International University

  - RFP: Request for Proposal

  - BOQ: Bill of Quantities

  - S/F: Supply and Fixation

  - Warranty/services of items/parts:  All hardware, support, repair, replacement, backups etc. and services of all software including its installation, configuration, updates, upgrades, and principal online support.

  - Items: AC, UPS and Batteries

  - Bidder: The participant firm who has submitted the proposal

  - Selected bidder: Bidder selected for award of tender for a particular work

- General Requirements:

Following are the General Requirements applicable for RFP

  - The selected bidder will be responsible for the supply and installations of required items in KIU Sub-campus Ghizer.

  - Only professional experience bidder, registered partner for active equipment mentioned in BOC can participate (documentary proof is mandatory).

  - Selected bidder must ensure that the supplied items are fully operational and performs properly.

  - At the time of installation and commissioning, Selected Bidder must provide comprehensive system documentation of system deployed including diagrams, labeling, schematics, configuration etc.

  - Selected bidder is responsible to provide staff training regarding equipment operations.

- Bids Requirements

The objective of bids requirements is to provide bidders with the information to submit their bid in response of RFP. For all categories, bidders must follow requirements for their proposals/bids:

  - For this tender PPRA’S Para 36(b) “one stage, two envelop bidding procedure” for open competitive bidding shall be adopted.

  - Bids shall comprise of single envelope containing two separate envelops i.e. Technical and Financial Proposal and clearly marked Technical and Financial proposals.

  - The selected bidder shall be responsible for one year services without any extra cost or hidden charges for all the equipment provided.

  - Technical proposals shall contain Company profile, Authorization & relationship with principal firms, Location of branch offices, Company experience in related field, Technical staff details, Project Completed, major Client list, Technical specifications (brochures, etc.) of quoted hardware, equipment & material with their make and Contact addresses with details for their technical persons.

- Selection procedure

  - The bid found lowest with technical compliance for the quoted items matching the standard specifications will be awarded the work.

- Evaluation of Proposals

It will be examined in detail whether the items offered by the bidder comply with the specifications of the bidding documents. To facilitate this, items specifications will be reviewed. Technical features/criteria of the Goods detailed in the Specifications will be compared with the bidder's Goods Data submitted with the bid. Other technical information submitted by the bidder (Para 3.5) will also be reviewed for acceptance i.e. relevant experience & expertise in each quoted item etc.

- Minimum requirements for Service Level Agreements(SLA)

Following requirements for SLA applicable for this RFP:

  - The selected Bidder shall provide 01 year’s warranty/services/hardware parts replacement and software support. The bidder shall ensure that all equipment (items) and its parts are new and free from any sort of defects.

  - The backup of an item and any of its parts with same specifications shall be provided within 24 hours and replacement shall be provided within 72 hours.

  - Any cause of delay in response and rectification of fault will lead to financial penalties to the selected bidder and details of penalties will be incorporated in SLA.

- Terms of payment

  - Ninety percent (90%) of the contract amount will be paid after successful completion of work subject to certification of University Technical Committee to that effect.

  - Ten percent (10%) of the total contract value will be retained as security/ retention money and will be released after one year from the date of complete installation.

  - Income tax in case of local suppliers will be deducted as per rates applicable in GB and in case of suppliers from down country; income tax will be applicable as per Federal Government rates.

- Liquidated Damages

  - liquidated damages shall be applicable as under:

- A penalty of 0.01% per day of contract cost can be imposed for delays in supply.

- In case of failure in supply of items, 2% earnest money shall be forfeited and the supplier will be blacklisted as per PPRA rules

- Terms and Conditions of Successful bidder

  - The selected bidder shall provide the technical documentation as well as user’s manual for each item both in the form of hard copy and soft copy.

  - The earnest money 2% of the successful bidder shall be deposited in security deposit account of KIU after supply, installation, testing, commissioning and integration of each item as mentioned in BOQ and will be adjusted in final bill of the supplier.

  - All the material required for work completion other than explicitly mentioned in the BOQ of this RFP will be the responsibility of the successful bidder.

  - Successful bidder is responsible to fix/install, configure and test each item at KIU Ghizer Campus according to BOQ.

  - University’s inspection committee will provide clearance certificate/inspection report for supplied items and reject the equipment, if not found according to the accepted specifications.

  - The University reserves the right to claim compensation for the losses caused by delay in the delivery of equipment.

  - Additional terms and conditions may be added to the work orders/ agreements by KIU.

  - The successful bidders responsible to provide onsite operational training for KIU staff.

- General terms and conditions:

The following General terms and conditions apply to all categories of this RFP:

  - A bank draft/pay order equal to 2% of the total bid value from any scheduled bank in favor of Karakoram International University should accompany the tender as earnest money. The tender without earnest money or less than 2% of bid value will be considered as void tender and is liable to be rejected.

  - The earnest money in shape of cheque will not be accepted and bid will be cancelled.

  - If there is a discrepancy between unit price and total price in the submitted bid which is obtained by multiplying the unit price and quantity, the unit price shall prevail and total price shall be corrected. If there is a discrepancy between the words and figures, the amount in words shall prevail. If there is a mistake in addition/ totaling, that shall be corrected. If the bidder does not accept the corrected amount of bid, his bid shall be rejected and his bid security forfeited.

  - Sealed Technical bids supported with technical catalogs will be opened on August 6, 2019, 11:30 am at University Conference Room.

  - Sealed tenders should be sent via courier services to the Deputy Director Purchases, Karakoram International University, which should reach in at least by 11:00 am in KIU. By hand tenders may not be accepted.

  - Incomplete and conditional tenders will not be entertained.

  - The amount submitted as earnest money shall be deposited in security deposit account of KIU and will be adjusted in final bill of the supplier after successful completion of the entire work.

  - The university reserves the rights to reject all or any of the bids as per clause 33 of the Public Procurement Rules, 2004

  - Validity period of the bids shall be 90 days.

  - The decision of the University shall be binding on all concerned and will in no case be challengeable at any forum or any court of law.

  - Bids are liable to be rejected, if they are not in line with the terms, conditions and specifications stipulated in this RFP.

  - During the examination, evaluation and comparison of bids the KIU, at its sole discretion, may ask the bidder for clarification of its bid.

  - The request for clarification and response shall be in writing/email and no change in price or substance of the bid shall be sought, offered or permitted.

  - Delivery time for all items is four (4) weeks to six (6) weeks after receipt of supply order.

  - Bids submitted via email or fax will not be entertained.

- Clarifications:

Queries regarding this RFP shall be submitted in writing to:

Muhammad Nazakat			Qurban Ali			Wajid Hussain

Deputy Director Purchases		Assistant Engineer		Director Finance

Ph. 05811-960010-13(ext231)		Ph.: 05811-960010-13(ext219	Ph.: 05811-960036
EMAIL:dd.purchase@kiu.edu.pk		qurbanali@kiu.edu.pk		wajid.hussain@kiu.edu.pk

I have read and accept all the terms and conditions. (To be filled by bidder)

Bidder Name: __________________        		          CNIC No_______________________

Designation: ___________________           		       Signature: _______________________

BILL OF QUANTITIES

| Items Required for International Relations Department |
| --- |
| S# | Item | Specifications | Quantity |
|  | Inverter | Supply & Installation of 2 KVA hybrid inverter with 2 number dry batteries 50 AMPs. | 02 |
|  | Air Conditioner | Supply & Installation of Split AC unit with all accessories 1.5 tons, Mitsubishi, PEL Dawlance or equivalent | 02 |

Qurbal Ali

Assistant Engineer Electrical